**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 1/22 - 7:40 PM

End time: 1/22 - 8:30 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + This is our first Daily Scrum meeting
* What was done since the last scrum meeting?
  + Contact the product owner, understand the problem, and get acquainted with the project
* What is planned to be done until the next scrum meeting?
  + Continue to go over the previous version of the project
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + This is the first Daily Scrum meeting
* What was done since the last scrum meeting?
  + Contact the product owner, understand the problem, and get acquainted with the project
* What is planned to be done until the next scrum meeting?
  + Continue to go over the previous version of the project
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 1/23 - 6:40 PM

End time: 1/23 - 7:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Review documentation of the project’s previous iteration in order to understand the architecture and technologies used
* What is planned to be done until the next scrum meeting?
  + Continue to review previous documentation, decide on framework and technology to be used
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Review documentation of the project’s previous iteration in order to understand the architecture and technologies used
* What is planned to be done until the next scrum meeting?
  + Continue to review previous documentation, decide on framework and technology to be used
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 1/24 - 6:45 PM

End time: 1/24 - 7:00 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 6 hours
* What was done since the last scrum meeting?
  + We decided to use AngularJS for the front end, and Firebase Realtime Database to store our data (pending coordination with the product owner). I have been reading documentation online, and completing tutorials to learn AngularJS.
* What is planned to be done until the next scrum meeting?
  + Continue to learn AngularJS
  + Start learning how Firebase Realtime databases work
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + We decided to use AngularJS for the front end, and Firebase Realtime Database to store our data (pending coordination with the product owner).
* What is planned to be done until the next scrum meeting?
  + Continue to review previous documentation, decide on framework and technology to be used
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf, Emilio Lopez

Start time: 1/25 - 6:40

End time: 1/25 - 8:30

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 8
* What was done since the last scrum meeting?
  + Continue to learn AngularJS
  + Meeting with product owner to continue discussion on architecture
* What is planned to be done until the next scrum meeting?
  + Continue to learn and practice AngularJS, Firebase, and Bootstrap
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Meeting with product owner to continue discussion on architecture
* What is planned to be done until the next scrum meeting?
  + Research about Google Cloud platform
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 1/26 - 1:00 PM

End time: 1/26 - 1:30 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Discuss architecture
  + Study AngularJS, and Firebase Realtime Database
* What is planned to be done until the next scrum meeting?
  + Decide on architecture
  + Finish setting up Github project
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Discuss architecture
* What is planned to be done until the next scrum meeting?
  + Decide on architecture
  + Finish setting up Github project
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 1/29 - 8:00 PM

End time: 1/29 - 8:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Get familiar with Firebase authentication
* What is planned to be done until the next scrum meeting?
  + Keep on reading documentation about Firebase authentication
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Look for template layouts
* What is planned to be done until the next scrum meeting?
  + Firebase authentication documentation
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 1/30 - 12:00 PM

End time: 1/30 - 12:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Completed Firebase authentication tutorial
* What is planned to be done until the next scrum meeting?
  + Finish setting up work environment
  + Keep on getting familiar with Firebase
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Started implementing Firebase login
* What is planned to be done until the next scrum meeting?
  + Continue implementing user’s login
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 1/31 - 1:00 PM

End time: 1/31 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Go over Firebase documentation
* What is planned to be done until the next scrum meeting?
  + Continue to read Firebase documentation
  + Start working on Account Registration user story
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Started implementing Firebase login
* What is planned to be done until the next scrum meeting?
  + Continue implementing user’s login
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/1 - 1:00 PM

End time: 2/1 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Started working on account registration
  + Continue to get familiar with Firebase
* What is planned to be done until the next scrum meeting?
  + Continue working on account registration
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf :

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Working on implementing Firebase login
* What is planned to be done until the next scrum meeting?
  + Continue implementing user’s login
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/2 - 1:00 PM

End time: 2/2 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Worked on account registration
  + Completed some more Firebase tutorials
* What is planned to be done until the next scrum meeting?
  + Continue to work on account registration
  + Get familiar with AngularFire (real-time backend for AngularJS from Firebase)
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf :

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Working on implementing Firebase login
  + Started implementing Firebase logout
* What is planned to be done until the next scrum meeting?
  + Continue implementing user’s login & logout
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/5 - 1:00 PM

End time: 2/5 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Worked on account registration
  + Completed AngularFire tutorials
* What is planned to be done until the next scrum meeting?
  + Continue to work on account registration
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Working on implementing Firebase login
  + Working implementing Firebase logout
* What is planned to be done until the next scrum meeting?
  + Continue implementing user’s login & logout
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/6 - 1:00 PM

End time: 2/6 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Worked on account registration
  + Completed AngularFire tutorials
* What is planned to be done until the next scrum meeting?
  + Finish account registration
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf :

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Working on implementing Firebase login
  + Working implementing Firebase logout
* What is planned to be done until the next scrum meeting?
  + Continue implementing user’s login & logout
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/7 - 1:00 PM

End time: 2/7 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Worked on account registration
  + Started working on edit account functionality
* What is planned to be done until the next scrum meeting?
  + Continue working on edit account functionality
  + Start working on showing sub-users list
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf :

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Working on implementing Firebase login
  + Working implementing Firebase logout
* What is planned to be done until the next scrum meeting?
  + Continue implementing user’s login & logout
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/8 - 1:00 PM

End time: 2/8 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Finished working on edit account functionality
  + Started working on sub-users list
* What is planned to be done until the next scrum meeting?
  + Continue working on sub-users list
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf :

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Finished login/logout
* What is planned to be done until the next scrum meeting?
  + Research about IoT Core
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/9 - 1:00 PM

End time: 2/9 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Finished working on sub-users list
* What is planned to be done until the next scrum meeting?
  + Complete Sprint Review, Sprint Retrospective, and Sprint Planning meetings
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf :

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Researched about IoT Core
* What is planned to be done until the next scrum meeting?
  + Complete Sprint Review, Sprint Retrospective, and Sprint Planning meetings
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/12 - 1:00 PM

End time: 2/12 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Completed Sprint Review, Retrospective, and Planning meetings
  + Completed User Story documents for the past sprint
* What is planned to be done until the next scrum meeting?
  + Start working on User Story 698 - Modify Sub-User’s Information
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Completed Sprint Review, Retrospective, and Planning meetings
* What is planned to be done until the next scrum meeting?
  + Start working on User Story 674 - Device Registration
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/13 - 1:00 PM

End time: 2/13 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Started working on modify sub-user information
* What is planned to be done until the next scrum meeting?
  + Finish modify sub-user information
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Research about geofire
* What is planned to be done until the next scrum meeting?
  + Continue researching about geofire
  + Work on device registration
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/14 - 1:00 PM

End time: 2/14 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on modify sub-user information
* What is planned to be done until the next scrum meeting?
  + Finish modify sub-user information
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Researched about geofire
  + Worked on device registration
* What is planned to be done until the next scrum meeting?
  + Continue researching about geofire
  + Work on device registration
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/15 - 1:00 PM

End time: 2/15 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished modify sub-user information
* What is planned to be done until the next scrum meeting?
  + Start working on assign devices to sub-users
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Researched about geofire
  + Worked on device registration
* What is planned to be done until the next scrum meeting?
  + Continue researching about geofire
  + Work on device registration
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees:Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/16 - 1:00 PM

End time: 2/16 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Started working on assign devices to sub-users
* What is planned to be done until the next scrum meeting?
  + Continue working on assign devices to sub-users
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Researched about geofire
  + Worked on device registration
* What is planned to be done until the next scrum meeting?
  + Continue researching about geofire
  + Work on device registration
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees:Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/19 - 1:00 PM

End time: 2/19 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on assign devices to sub-users
* What is planned to be done until the next scrum meeting?
  + Continue working on assign devices to sub-users
  + Research about BigQuery and Firestore
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Researched about geofire
  + Worked on device registration
* What is planned to be done until the next scrum meeting?
  + Research about BigQuery and Firestore
  + Work on device registration
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/20 - 1:00 PM

End time: 2/20 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished working on assign devices to sub-users
  + Researched about BigQuery
  + Read Firestore documentation
* What is planned to be done until the next scrum meeting?
  + Work on ‘Unassign Devices’
  + Work on ‘See Device Assignments’
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Researched about geofire
  + Worked on device registration
* What is planned to be done until the next scrum meeting?
  + Continue working on device registration
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/21 - 1:00 PM

End time: 2/21 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on ‘Unassign Devices’
  + Worked on ‘See Device Assignments’
* What is planned to be done until the next scrum meeting?
  + Finish working on ‘Unassign Devices’
  + Continue working on ‘See Device Assignments’
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on device registration
* What is planned to be done until the next scrum meeting?
  + Continue working on device registration
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/22 - 1:00 PM

End time: 2/22 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished ‘Unassign device’ user story
  + Worked on ‘See Device Assignments’
* What is planned to be done until the next scrum meeting?
  + Finish ‘See Device Assignments’
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on device registration
* What is planned to be done until the next scrum meeting?
  + Continue working on device registration
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/23 - 1:00 PM

End time: 2/23 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished ‘See Device Assignments’ user story
* What is planned to be done until the next scrum meeting?
  + Complete Sprint Review, Sprint Retrospective, and Sprint Planning meetings
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on device registration
* What is planned to be done until the next scrum meeting?
  + Continue working on device registration
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/26 - 1:00 PM

End time: 2/26 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Completed Sprint Review, Retrospective, and Planning meetings
  + Completed User Story documents for the past sprint
* What is planned to be done until the next scrum meeting?
  + Start working on User Story #731 - Delete Sub-Users
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Completed Sprint Review, Retrospective, and Planning meetings
* What is planned to be done until the next scrum meeting?
  + Start working on Devices on Map user story
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/27 - 1:00 PM

End time: 2/27 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Started working on User Story #731 - Delete Sub-Users
* What is planned to be done until the next scrum meeting?
  + Continue working on User Story #731 - Delete Sub-Users
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Started working on Devices on Map user story
* What is planned to be done until the next scrum meeting?
  + Continue working on Devices on Map user story
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 2/28 - 1:00 PM

End time: 2/28 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Delete Sub-Users
* What is planned to be done until the next scrum meeting?
  + Continue working on User Story #731 - Delete Sub-Users
  + Meet with company that will provide the devices
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Devices on Map user story
* What is planned to be done until the next scrum meeting?
  + Continue working on Devices on Map user story
  + Meet with company that will provide the devices
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/1 - 1:00 PM

End time: 3/1 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Delete Sub-Users
* What is planned to be done until the next scrum meeting?
  + Continue working on User Story #731 - Delete Sub-Users
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Devices on Map user story
* What is planned to be done until the next scrum meeting?
  + Continue working on Devices on Map user story
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/2 - 1:00 PM

End time: 3/2 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished working on Delete Sub-Users
* What is planned to be done until the next scrum meeting?
  + Start working on Multi-select users
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Devices on Map user story
* What is planned to be done until the next scrum meeting?
  + Continue working on Devices on Map user story
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/5 - 1:00 PM

End time: 3/5 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on multi-select users
* What is planned to be done until the next scrum meeting?
  + Continue working on multi-select users
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Devices on Map user story
* What is planned to be done until the next scrum meeting?
  + Continue working on Devices on Map user story
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/6 - 1:00 PM

End time: 3/6 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on multi-select users
* What is planned to be done until the next scrum meeting?
  + Continue working on multi-select users
  + Read documentation about Javascript Promises
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Devices on Map user story
* What is planned to be done until the next scrum meeting?
  + Continue working on Devices on Map user story
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/7 - 1:00 PM

End time: 3/7 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on multi-select users
  + Read documentation about Javascript Promises
* What is planned to be done until the next scrum meeting?
  + Continue working on multi-select users
  + Turn profile management functions into Promises
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Devices on Map user story
* What is planned to be done until the next scrum meeting?
  + Continue working on Devices on Map user story
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/8 - 1:00 PM

End time: 3/8 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on multi-select users
  + Worked on profile management functions to convert them to Promises
* What is planned to be done until the next scrum meeting?
  + Finish working on multi-select users
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Devices on Map user story
* What is planned to be done until the next scrum meeting?
  + Continue working on Devices on Map user story
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/9 - 1:00 PM

End time: 3/9 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished working on multi-select users
* What is planned to be done until the next scrum meeting?
  + Complete Sprint Review, Sprint Retrospective and Sprint Planning meetings
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Devices on Map user story
* What is planned to be done until the next scrum meeting?
  + Complete Sprint Review, Sprint Retrospective and Sprint Planning meetings
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/19 - 1:00 PM

End time: 3/19 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Completed Sprint Review, Sprint Retrospective and Sprint Planning meetings
* What is planned to be done until the next scrum meeting?
  + Start working on User Story 788 - Set Notifications Settings
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Completed Sprint Review, Sprint Retrospective and Sprint Planning meetings
* What is planned to be done until the next scrum meeting?
  + Work on stories #672 and #673
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/20 - 1:00 PM

End time: 3/20 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Started working on Notifications Settings
  + Created Use Case Diagram for Notifications Settings
  + Created Sequence Diagram for Notifications Settings
  + Created Class Diagram for Notifications Settings
* What is planned to be done until the next scrum meeting?
  + Continue working on Notifications Settings
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Started working on Email and SMS notifications
* What is planned to be done until the next scrum meeting?
  + Continue working on Email and SMS notifications
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/21 - 1:00 PM

End time: 3/21 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Notifications Settings
* What is planned to be done until the next scrum meeting?
  + Continue working on Notifications Settings
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Email and SMS notifications
* What is planned to be done until the next scrum meeting?
  + Continue working on Email and SMS notifications
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/22 - 1:00 PM

End time: 3/22 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished working on Notifications Settings
  + Created User Story document for Notifications Settings
* What is planned to be done until the next scrum meeting?
  + Test Notifications Settings User Story
  + Start working on Notifications Page
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Email and SMS notifications
* What is planned to be done until the next scrum meeting?
  + Continue working on Email and SMS notifications
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/23 - 1:00 PM

End time: 3/23 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Started working on Notifications Page
  + Created Use Case, Sequence, and Class diagrams for Notifications Page
* What is planned to be done until the next scrum meeting?
  + Continue working on Notifications Page
  + Fix bug related to Delete User
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Email and SMS notifications
* What is planned to be done until the next scrum meeting?
  + Continue working on Email and SMS notifications
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/26 - 1:00 PM

End time: 3/26 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Notifications Page
  + Fixed bug in Delete User
* What is planned to be done until the next scrum meeting?
  + Continue working on Notifications Page
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Email and SMS notifications
* What is planned to be done until the next scrum meeting?
  + Continue working on Email and SMS notifications
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/27 - 1:00 PM

End time: 3/27 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Notifications Page
* What is planned to be done until the next scrum meeting?
  + Continue working on Notifications Page
  + Add sorting functionality
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Email and SMS notifications
* What is planned to be done until the next scrum meeting?
  + Continue working on Email and SMS notifications
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/28 - 1:00 PM

End time: 3/28 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Notifications Page
  + Added sorting functionality
* What is planned to be done until the next scrum meeting?
  + Continue working on Notifications Page
  + Add filtering by device
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Email and SMS notifications
* What is planned to be done until the next scrum meeting?
  + Continue working on Email and SMS notifications
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/29 - 1:00 PM

End time: 3/29 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Notifications Page
  + Added filtering by device (can only filter by 1 device)
* What is planned to be done until the next scrum meeting?
  + Finish working on Notifications Page
  + Allow filtering by multiple devices
  + Test Notifications Page
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Email and SMS notifications
* What is planned to be done until the next scrum meeting?
  + Continue working on Email and SMS notifications
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 3/30 - 1:00 PM

End time: 3/30 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished working on Notifications Page
  + Added functionality to allow filtering notifications by multiple devices
  + Tested Notifications Page
* What is planned to be done until the next scrum meeting?
  + Complete Sprint Review, Sprint Retrospective, and Sprint Planning meetings
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Worked on Email and SMS notifications
* What is planned to be done until the next scrum meeting?
  + Continue working on Email and SMS notifications
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 4/2 - 1:00 PM

End time: 4/2 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Completed previous sprint’s documents
* What is planned to be done until the next scrum meeting?
  + Create Use Case Diagram for Battery Level Graph user story
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Completed previous user’s stories
* What is planned to be done until the next scrum meeting?
  + Create graph for fill-level. Fix details and prepare for presentation
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 4/3 - 1:00 PM

End time: 4/3 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Created diagrams for Battery Level Graph user story
* What is planned to be done until the next scrum meeting?
  + Work on Battery Level Graph user story
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Create graph for fill-level. Fix details and prepare for presentation. Fix details and prepare for presentation
* What is planned to be done until the next scrum meeting?
  + Continue working on graph for fill-level. Fix details and prepare for presentation
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 4/4 - 1:00 PM

End time: 4/4 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Battery Level Graph user story
* What is planned to be done until the next scrum meeting?
  + Continue working on Battery Level Graph user story
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Create graph for fill-level. Fix details and prepare for presentation.
* What is planned to be done until the next scrum meeting?
  + Continue working on graph for fill-level. Fix details and prepare for presentation
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 4/5 - 1:00 PM

End time: 4/5 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Battery Level Graph user story
* What is planned to be done until the next scrum meeting?
  + Continue working on Battery Level Graph user story
  + Perform tests on the system to discover possible bugs
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Create graph for fill-level. Fix details and prepare for presentation.
* What is planned to be done until the next scrum meeting?
  + Continue working on graph for fill-level. Fix details and prepare for presentation
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 4/6 - 1:00 PM

End time: 4/6 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on Battery Level Graph user story
  + Performed some tests on already existing functionality in case there are any bugs
* What is planned to be done until the next scrum meeting?
  + Continue working on Battery Level Graph user story
  + Start working on VIP Research Paper
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Create graph for fill-level. Fix details and prepare for presentation.
* What is planned to be done until the next scrum meeting?
  + Continue working on graph for fill-level. Fix details and prepare for presentation
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 4/9 - 1:00 PM

End time: 4/9 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished working on Battery Level Graph user story
  + Started research for VIP Research Paper
  + Completed poster
* What is planned to be done until the next scrum meeting?
  + Continue working on VIP Research Paper
  + Start working on Final Project Documentation
  + Present poster to Professor Juan Caraballo
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Conducted research for VIP Research Paper
  + Worked on Final Project Documentation
  + Worked on final PowerPoint presentation
  + Conducted test of system to find any final bugs
* What is planned to be done until the next scrum meeting?
  + Continue working on VIP Research Paper
  + Continue working on Final Project Documentation
  + Continue working on final PowerPoint presentation
  + Fix found bugs
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 4/10 - 1:00 PM

End time: 4/10 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Continued researching for VIP Research Paper
  + Presented poster to Prof. Juan Caraballo
  + Started working on Final Project Documentation
* What is planned to be done until the next scrum meeting?
  + Continue working on VIP Research Paper
  + Continue working on Final Project Documentation
  + Start working on final PowerPoint presentation
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Conducted research for VIP Research Paper
  + Worked on Final Project Documentation
  + Worked on final PowerPoint presentation
  + Conducted test of system to find any final bugs
* What is planned to be done until the next scrum meeting?
  + Continue working on VIP Research Paper
  + Continue working on Final Project Documentation
  + Continue working on final PowerPoint presentation
  + Fix found bugs
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 4/11 - 1:00 PM

End time: 4/11 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Continued researching for VIP Research Paper
  + Worked on Final Project Documentation
  + Started working on final PowerPoint presentation
  + Emailed Dr. Sadjadi to get feedback on the poster
* What is planned to be done until the next scrum meeting?
  + Continue working on VIP Research Paper
  + Continue working on Final Project Documentation
  + Continue working on final PowerPoint presentation
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Conducted research for VIP Research Paper
  + Worked on Final Project Documentation
  + Worked on final PowerPoint presentation
  + Conducted test of system to find any final bugs
* What is planned to be done until the next scrum meeting?
  + Continue working on VIP Research Paper
  + Continue working on Final Project Documentation
  + Continue working on final PowerPoint presentation
  + Fix found bugs
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 4/12 - 1:00 PM

End time: 4/12 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Conducted research for VIP Research Paper
  + Worked on Final Project Documentation
  + Worked on final PowerPoint presentation
  + Conducted test of system to find any final bugs
* What is planned to be done until the next scrum meeting?
  + Continue working on VIP Research Paper
  + Continue working on Final Project Documentation
  + Continue working on final PowerPoint presentation
  + Fix found bugs
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Conducted research for VIP Research Paper
  + Worked on Final Project Documentation
  + Worked on final PowerPoint presentation
  + Conducted test of system to find any final bugs
* What is planned to be done until the next scrum meeting?
  + Continue working on VIP Research Paper
  + Continue working on Final Project Documentation
  + Continue working on final PowerPoint presentation
  + Fix found bugs
* What are the hurdles?
  + No hurdles

**Daily Scrum Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf

Start time: 4/13 - 1:00 PM

End time: 4/13 - 1:15 PM

Leandro Gonzalez:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Conducted research for VIP Research Paper
  + Worked on Final Project Documentation
  + Worked on final PowerPoint presentation
  + Fixed remaining bugs in the system
* What is planned to be done until the next scrum meeting?
  + Continue working on VIP Research Paper
  + Continue working on Final Project Documentation
  + Continue working on final PowerPoint presentation
  + Complete Sprint Review, Sprint Retrospective, and Sprint Planning meetings
  + Turn in final version of the Poster
  + Get ready for the Showcase
* What are the hurdles?
  + No hurdles

Luis Herrnsdorf:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Conducted research for VIP Research Paper
  + Worked on Final Project Documentation
  + Worked on final PowerPoint presentation
  + Fixed remaining bugs in the system
* What is planned to be done until the next scrum meeting?
  + Continue working on VIP Research Paper
  + Continue working on Final Project Documentation
  + Continue working on final PowerPoint presentation
  + Complete Sprint Review, Sprint Retrospective, and Sprint Planning meetings
  + Turn in final version of the Poster
  + Get ready for the Showcase
* What are the hurdles?
  + No hurdles