**Sprint Planning Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf, Emilio Lopez

Start time: 1/29 - 2:30

End time: 1/29 - 3:30

After discussion, the velocity of the team were estimated to be 60.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 670 - Account Registration
* User Story 675 - Sign In
* User Story 676 - Account Settings
* User Story 696 - Sub-users List Page
* User Story 713 - Logout

The team members indicated their willingness to work on the following user stories.

* Leandro Gonzalez
* User Story 670 - Account Registration
* User Story 676 - Account Settings
* User Story 696 - Sub-users List Page
* Luis Herrnsdorf
* User Story 675 - Sign In
* User Story 713 - Logout

**Sprint Planning Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf, Emilio Lopez

Start time: 2/12 - 12:15 PM

End time: 2/12 - 1:00 PM

After discussion, the velocity of the team were estimated to be 64.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 674 - Device Registration
* User Story 697 - Assign devices to sub-user
* User Story 698 - Modify sub-user’s information
* User Story 704 - See device assignments
* User Story 708 - Unassign devices

The team members indicated their willingness to work on the following user stories.

* Leandro Gonzalez
* User Story 697 - Assign devices to sub-user
* User Story 698 - Modify sub-user’s information
* User Story 704 - See device assignments
* User Story 708 - Unassign devices
* Luis Herrnsdorf
* User Story 674 - Device Registration

**Sprint Planning Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf, Emilio Lopez

Start time: 2/26 - 12:15 PM

End time: 2/26 - 1:00 PM

After discussion, the velocity of the team were estimated to be 52.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 714 - Devices on Map
* User Story 731 - Delete Sub-Users
* User Story 777 - Multiselect Sub-Users

The team members indicated their willingness to work on the following user stories.

* Leandro Gonzalez
* User Story 731 - Delete Sub-Users
* User Story 777 - Multiselect Sub-Users
* Luis Herrnsdorf
* User Story 714 - Devices on Map

**Sprint Planning Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf, Emilio Lopez

Start time: 3/19 - 12:15 PM

End time: 3/19 - 1:00 PM

After discussion, the velocity of the team were estimated to be 60.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 672 - Email List
* User Story 673 - SMS Notifications
* User Story 679 - Implement Notifications Page
* User Story 788 - Set Notifications Settings

The team members indicated their willingness to work on the following user stories.

* Leandro Gonzalez
* User Story 679 - Implement Notifications Page
* User Story 788 - Set Notifications Settings
* Luis Herrnsdorf
* User Story 672 - Email List
* User Story 673 - SMS Notifications

**Sprint Planning Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf, Emilio Lopez

Start time: 4/2 - 12:15 PM

End time: 4/2 - 1:00 PM

After discussion, the velocity of the team were estimated to be 56.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* 798 - Display Devices Fill Level Graph
* 799 - Display Devices Battery Level Graph

The team members indicated their willingness to work on the following user stories.

* Leandro Gonzalez
* 799 - Display Devices Battery Level Graph
* Luis Herrnsdorf
* 798 - Display Devices Fill Level Graph

**Sprint Planning Meeting Minutes:**

Attendees: Leandro Gonzalez, Luis Herrnsdorf, Emilio Lopez

Start time: 4/16 - 12:15 PM

End time: 4/16 - 1:00 PM

This Sprint will be used to finish working on:

* Poster
* Slide Presentation
* Final Documentation
* Showcase
* Videos
* Final Deliverable